DRAFT

TO:		WREZ Technical Committee

FROM:	Phase 3 and 4 Scoping Task Force

DATE:		October 14, 2008

SUBJECT:	Proposed course of action to implement WREZ Phases 3 and 4

A small task force of volunteers has been formed to begin discussing the scoping and execution of Phases 3 and 4 of the WREZ project.  Phase 3 is “Coordinate Procurement to Support Commercial Transmission Projects and a Regional Market for Renewables.”  Phase 4 is “Build Interstate Cooperation to Facilitate Transmission Facility Approvals, Allocate Costs, and Ensure Cost Recovery.”  These tasks were briefly described in the December 2007 proposal Western Governors made to Energy Secretary Bodman, but were not part of the budget proposal. (See attached excerpt from the December 2007 proposal.)

The need to further define Phases 3 and 4 was raised at the WREZ kick-off meeting in May.  On September 18, volunteers were solicited to join a task force to scope out Phases 3 and 4.  The volunteers met via conference call on October 8.

The task force makes the following recommendations to the Technical Committee:

- The Technical Committee should broaden the membership of the task force to include representatives of load-serving entities, specifically resource planners, and PUCs.

- The task force should be directed to produce a draft scope of work for Phase 3 by December 1.  Technical Committee members should provide comments on the draft. A complete proposal for Phase 3, including a proposed budget, should be presented to the Technical Committee at its January meeting.

- The scoping of Phase 3 should be first priority.  The scoping of Phase 4 should be done after Phase 3 scoping, for presentation at the WGA Annual Meeting in June 2009.

- The task force should be directed to develop a set of options on potential desired outcomes for the Technical Committee to consider.

At this early stage in the scoping of Phase 3, current participants in the task force believe the expanded task force should consider as part of the Phase 3 proposal:

- Documenting the time frames for development of resource plans by LSEs, LSE resource acquisition schedules, the schedule and nature of RPS requirements, and the schedule and nature carbon emission reduction requirements.  This will allow collaborative procurement efforts to be phased-in to meet the needs of the LSEs and regulators.

- Identifying the needs of different parties (e.g., IOUs, public power utilities, G&Ts and distribution rural coopss, power marketing administrations, PUCs, governors) and the key drivers and costs and benefits for these parties (e.g., PUCs desiring clean energy to secure stable rates).

- Identifying whether the development of new (or upgraded) transmission to reach renewable generation identified by joint procurement plans will garner support from the environmental community.

- Incorporating the delivery of an interim product for the Governors’ annual meetings which typically occur in June of each year.

- Using a survey instrument and a detailed outreach plan to help identify the key players in LSEs and their needs (e.g., What are their motivations, instructions? What information do they need? What information do they lack? How are they organized? What organization would be required for coordinated acquisition for long-term, large-scale build out? Are there anti-trust or other legal issues? What are their trusted methods of communication?)

- Engaging the multiple elements of LSEs which typically do not collaborate on a regional basis (e.g., CEOs, resource planners, power purchasing and contracting departments).  This may require a new forum(s) for peer-to-peer discussions, as well as engaging existing forums (e.g., Committee on Regional Electric Power Cooperation, WECC, sub-regional planning groups).

- Recognizing opportunities to phase-in actions that contribute to the overall plan to enabling the delivery of large amounts of renewable power.

- Including off-ramps as conditions and needs change.

- Creating additional feedback loops to ensure Phases 1 and 2 are meeting the needs of the key parties in Phases 3 and 4.  One early feedback loop would be to take “candidate” renewable energy zone maps to identified generation planners to let them know about the WREZ project, show them some early outputs, and solicit their comments on the candidate areas and their participation in remaining Phase 1 and 2 tasks.

- Determining metrics that will enable a determination if Phase 3 is successful and when the objectives of the WREZ project have been met.

Description of Phases 3 and 4 from December 2007 WREZ Proposal to DOE

C.  Phase 3: Coordinate Procurement to Support Commercial Transmission Projects and a Regional Market for Renewables

Development of a regional market for renewables, and interstate transmission projects to support such a market are major goals of the REZ initiative.

Transmission project sponsors need generator and/or LSE commitments to use the proposed facilities to justify building them; however, many renewable generating projects are small in relation to high-voltage transmission facilities.  Coordinating procurement among utility power buyers provides a way to aggregate the renewables-supply needs of many LSEs together.  This supports the consolidation of generation projects into large-scale developments that better match the transfer capacity of new high-voltage transmission facilities, thus reducing the risk of building transmission facilities that won’t be fully utilized.

Proposals to synchronize RFP cycles of regulated entities are already under discussion in parts of the west.  Many public power, cooperative and federal and state electric systems also have renewable energy procurement goals; mechanisms to integrate their renewables targets into state or region-wide procurement remain to be developed.

Phase 3 will bring state utility commissions, LSEs, and generators together to develop mechanisms for coordinating both the timing and the regulatory approval of procurement across state jurisdictional lines.  Procurement coordination agreements support development of a region-wide market for renewable power. 

D.  Phase 4:  Build Interstate Cooperation to Facilitate Transmission Facility Approvals, Allocate Costs, and Ensure Cost Recovery

Renewable Energy Zones and the transmission to access them are likely to cross state lines, thus requiring approvals from multiple states.  How the benefits of proposed generation-transmission projects will be evaluated, and how costs are allocated across affected states are always difficult issues.  The viability of large-scale projects may hinge on developing ways to resolve these issues, and to coordinate or facilitate permit approvals.  If Phase 1 results establish REZs as cost-effective sources of renewables supply, and generators and transmission providers subsequently propose specific projects, states will have cause to cooperate closely on these issues.

Phase 4 will focus on building the interstate cooperation necessary to expedite development of generation-transmission projects on a regional scale, engaging political, industry, and stakeholder leaders in affected states to this end.  Because building cooperation across jurisdictional lines takes time, Phase 4 work will begin immediately after cost-effective development zones are identified, at the end of Phase 1.  Phase 4 will thus run concurrently with the development of conceptual transmission plans in Phase 2 and with the development of procurement coordination in Phase 3.

Participants in the conference call were: Ron Lehr, AWEA; Will Lutgen, Northwest Public Power Association; Richard Smart, Community Hydro Consulting; Larry Mansueti, DOE OE; Steve Lindenberg, DOE EERE; Doug Larson, WIEB; Rich Halvey/Madeleine, WGA.